NIMSS Conference Call Minutes

## August 10, 2004

4:00 p.m.

ATTEENDEES:

NERA: Tom Fretz, Rubie Mize, Bob Seem, Judy Sun

NCRA: Daryl Lund, Margaret Dentine, Angie Seitler, Linda Haubert

SAAESD: Eric Young, Donna Pearce, Nancy Cox

WAAESD: Harriet Sykes

CSREES: Gary Cunningham

- Update on transition to new NIMSS roll-out  – Rubie Mize and Tom Fretz

  - Rollover is on schedule.

  - Contact System Administrators next week to start the debugging process.

  - The new version has generated login ID and password for all project participants, even those not registered in the old NIMSS.

  - All the current registered users can logon using their current ID and passwords.

  - 100 or so returned emails will be sent to Regional System Administrators to clean up and return to Rubie or Judy.

  - E-mails returned to Rubie or Judy that are undeliverable will be deleted from NIMSS.

  - Forward any problems that System Administrators can’t fix to Judy.

  - New NIMSS system will open to the public August 23.

- NIMSS training at the SAES/ARD Workshop in Oklahoma City – Tom Fretz

  - Rubie will give a brief 10-minute presentation on the new NIMSS system early in the ESS meeting.

  - Rubie will be on hand to answer any questions about the new system on Monday afternoon.

- NIMSS FY ’04-’05 budget – Eric Young

  - NIMSS budget was presented to the ESCOP Committee during the Summer COPS meeting.

  - ESCOP Committee will recommend to the ESS that funding in the amount of $32,500 for NIMSS FY ’05 budget be allocated from the residual ESCOP funds.

  - Future funding of NIMSS should go through the NRSP-1 budget and come from off the top funding.

  - NRSP-1 budget will be revised next year to include NIMSS in FY ’05/06.

- Other – all

  - Tom Fretz and Rubie Mize will draft a paragraph for NIMSS to include the MRF Guidelines along with a link to the NIMSS manual.